Sprint 1 Modifications Document

Student Record System, Version 1.0

Aadhavan Muthusamy (PES1UG24CS002) · Aakash Desai (PES1UG24CS006) · Aashlesh P (PES1UG24CS011) · Abhiraam Adiga (PES1UG24CS015)

PES UNIVERSITY: SOFTWARE ENGINEERING (UE24CS341A) · 20/10/2026

| Date | Reason for Changes | Version |
| --- | --- | --- |
| 20/10/2026 | Sprint 1 modifications against SRS v1.1, SADS v1.0 and Test Plan v1.1 | 1.0 |

# 1. Purpose

This document lists where the Sprint 1 implementation, or the way Sprint 1 was run, differs from or adds to the submitted SRS (v1.1), SADS (v1.0) and Test Plan (v1.1), as required by Part-2 deliverable 2(i). The submitted documents are not modified. Sprint 1 covered issues #10 to #22, #25, #27, #30 and #31, delivered through pull requests #37 to #63.

# 2. Implementation Modifications

| ID | Reference | Modification | Reason |
| --- | --- | --- | --- |
| M-01 | SRS TBD-1; SADS 3.9 | Stack chosen: Node.js/Express, PostgreSQL 16, React 18 with Vite, bcryptjs, server-side sessions; CI on GitHub Actions. | Open item left to the team; fits the SADS layered-monolith design. |
| M-02 | SRS FR-14 | Logout built in Sprint 1 although it is not a Sprint 1 issue. | NFR-8 (#31) and TC-01, TC-07, TC-10 depend on it. |
| M-03 | SRS FR-2 to FR-4; TC-03 step 9 | Deactivated records are restored through the existing PUT endpoint (status ACTIVE). | Test steps need a restore; no new endpoint invented. |
| M-04 | SRS 2.7 | Creating a student or faculty record also creates that person’s login. | SRS says the Administrator creates accounts; no account endpoint exists. |
| M-05 | SADS 4.3.5; SRS 5.5 | Removing an enrollment marks it REMOVED instead of deleting it. | Keeps attendance and marks history intact. |
| M-06 | SRS FR-4; SADS 4.4 | Deleting a course with links deactivates it and returns 409. | Combines the two documented rules. |
| M-07 | SRS FR-2, FR-3 | Deactivated users can still log in and view existing data. | SRS never requires blocking login. |
| M-08 | SADS 4.3 | Two supporting endpoints added: GET /api/auth/session and GET /api/health. | Needed by the browser client; no new functionality. |
| M-09 | SRS TBD-2; SADS 4.6 | Assessment components and maximum marks set per course (seed: IA1 20, IA2 20, Assignment 10). | Open item; matches TC-06 (IA-1, maximum 20). |
| M-10 | SRS NFR-4 | Concrete validation rules defined (roll number, batch year, credits 1 to 10, marks within maximum, no future dates). | Makes NFR-4 testable. |

# 3. Testing Modifications

| ID | Reference | Modification | Reason |
| --- | --- | --- | --- |
| T-01 | Test Plan 4.1, 12 | TC-01 to TC-07 and TC-10 automated: 143 backend tests, 20 frontend tests, 22-check browser walkthrough; run in CI on every PR. | Repeats every check on every change. |
| T-02 | Test Plan 12.1 | Seeded stu_pnair and fac_krao use a different roll number and e-mail from the TC-02/TC-03 creation steps. | Lets all test cases run in order on one dataset. |
| T-03 | TC-08, TC-09; NFR-5 review | Not executed in Sprint 1. | Not in the Sprint 1 backlog; planned for Sprint 2. |

# 4. Process Modifications

| ID | Requirement or Plan | What Was Done | Reason / Evidence |
| --- | --- | --- | --- |
| P-01 | Deliverable 2(d): repo owner reviews and commits each PR | Every PR was approved by a team member other than its author, passed CI, and was then merged by its author. | 27 PRs would bottleneck on one person; each still had an independent review and a test gate, visible on GitHub. |
| P-02 | Plan: PRs over 19 to 23 Oct | Foundation PRs merged on 19 Oct; the rest on 20 Oct in one team session, in the planned order. | Team availability; dependency order unchanged. |
| P-03 | Plan: PR-03 (account repository) as its own PR | accountRepository.js was delivered inside the login API PR (#50) instead. | Discovered when CI failed on the login PR; merged together to keep main green. |
| P-04 | Contribution tracking | Aakash Desai’s Sprint 1 commits carry a mistyped e-mail (pes.stu.edu instead of stu.pes.edu), so GitHub’s Contributors graph does not count them. | Authorship is shown on PRs #33, #35 to #37, #45, #50, #51, #54, #57, #58, #60. Git config corrected for future commits. |
| P-05 | Repository security alerts | Dependabot reports 12 alerts in third-party packages (11 in development tools, 1 with no fix available). Not upgraded in Sprint 1. | Production backend dependencies have 0 vulnerabilities; the upgrade was tested and passes all tests; scheduled for Sprint 2. |

# 5. Gaps Against the Course Templates

The course templates were shared after submission. Gaps in the submitted documents:

| Document | Missing or Short |
| --- | --- |
| SRS | At least 15 functional requirements (14 present); at least 5 security requirements (3 present); no Approvals table. |
| SADS | No Risks & Mitigations, UX Design, or Open Issues sections; no STRIDE table; no Approvals table. |
| Test Plan | No test metrics section; no explicit entry criteria. |

# 6. Carried into Sprint 2

| Item | Planned Work |
| --- | --- |
| NFR-1 Performance (TC-08) | Measure page load times against the 3-second target |
| NFR-3 Usability, NFR-6 Portability (TC-09) | First-time user walkthrough; Chrome and Firefox runs |
| NFR-5 Maintainability | Code and module organisation review record |
| Test documentation | Actual results and Pass/Fail for all test cases; test summary report |
| Dependency upgrades (P-05) | Vite, Vitest and React Router upgrades to clear the security alerts |
| Template gaps | Add missing sections where the evaluator requires them |

# 7. Approvals

| Name | Role | Date |
| --- | --- | --- |
| Aadhavan Muthusamy (PES1UG24CS002) | Team Member |  |
| Aakash Desai (PES1UG24CS006) | Team Member |  |
| Aashlesh P (PES1UG24CS011) | Team Member |  |
| Abhiraam Adiga (PES1UG24CS015) | Team Member |  |
|  | Course Instructor / Evaluator |  |